Description of activities submitted by the City of Słupsk under the Polish-Swiss Urban Development Programme, financed from the Second Edition of Swiss Financial Assistance for selected EU Member States aimed at reducing socio-economic disparities within the European Union.

Core Activities

Activity 1: Improving building energy efficiency together with the use of renewable energy

Four sub-activities are planned for implementation under this activity:

Sub-activity 1.1 Comprehensive thermal modernisation of public utility buildings located in Słupsk providing social and educational services

As part of this task, comprehensive thermal modernisation is planned for three public utility buildings owned by the City of Słupsk:

- Primary School No. 8 at Grottgera Street 10 A,

- The building at Jaracza Street 5 in Słupsk, listed in the Voivodeship Register of Monuments of the Pomeranian Voivodeship, which houses the Team for Social Rehabilitation of Persons with Disabilities and departments of the Municipal Office in Słupsk,

- The building at Grottgera Street 13, a former primary school building, which houses the Municipal Infrastructure Management Board, the Municipal Police and Crisis Management Department, and the 24/7 Monitoring and Crisis Management Centre.

The comprehensive thermal modernisation of the above-mentioned buildings includes the following works:

- Insulation of external walls, flat roofs and pitched roofs,

- Replacement of window and door joinery,

- Replacement of electrical wiring and lighting with energy-efficient LED lighting, including the implementation of an automation and lighting control system,

- Replacement of the internal domestic hot water installation with timer-controlled taps at washbasins and showers as part of a water management system,

- Replacement of the central heating installation together with radiators and the installation of thermostatic valves with anti-theft heads, shut-off and control valves,

- Installation of photovoltaic systems on two buildings (Primary School No. 8 and the building at Grottgera Street 13) with a total capacity of 89.13 kWp,

- Installation of mechanical ventilation in the gymnasium at Grottgera Street 10A.

The effect of these activities will be a reduction in heat energy demand, reduced energy consumption and greenhouse gas and CO₂ emissions, as well as increased thermal insulation of the buildings and increased use of energy from renewable sources.

Sub-activity 1.2 Replacement of electrical wiring together with replacement of sodium luminaires with LED lighting in public utility buildings in Słupsk

Planned replacement of old luminaires with LED technology luminaires in 14 educational buildings:

- Schools,

- Kindergartens,

- Psychological and Educational Counselling Centre,

- Community Self-Help Centre in Słupsk.

Additionally, replacement of outdated and inefficient electrical wiring is planned in two school buildings:

- Primary School No. 2,

- Second General Secondary School.

In the above-mentioned educational buildings, the following is planned:

- Use of energy-efficient light sources,

- Use of automatic lighting efficiency and parameter control systems (including motion sensors),

- Optimisation of lighting switch-on times and introduction of lighting sections depending on the purpose of the illuminated spaces.

In total, over 5,500 luminaires are planned to be replaced with energy-efficient ones across all buildings. The aim of this sub-activity is primarily to improve user safety and health by improving lighting conditions and replacing electrical installations, reducing electricity demand by approximately 42%, as well as environmental protection through CO₂ emission reduction.

Sub-activity 1.3 Purchase and installation of photovoltaic systems for public utility buildings in Słupsk

This sub-activity includes the installation of renewable energy source (RES) systems in eight public utility buildings within the City of Słupsk. These include:

- Three nurseries providing care for children up to the age of three,

- Two social welfare homes supporting the elderly and people with disabilities,

- The Słupsk Centre for Non-Governmental Organisations and Social Economy, offering assistance to NGOs working for residents,

- Three facilities of municipal cultural institutions, including the Słupsk Cultural Centre, Rondo Theatre, Craft Centre and the Youth Cultural Centre.

The activities include the installation of photovoltaic panels and energy storage systems. These installations will be used for the buildings' own needs.

The main objective of this sub-activity is to increase the share of renewable energy in the daily functioning of institutions, thereby reducing the demand for electricity from the grid. This will make it possible to reduce maintenance costs and decrease greenhouse gas emissions, which will have a positive impact on environmental protection and the city's sustainable development.

Sub-activity 1.4 Replacement of internal lighting and installation of photovoltaics at Primary School No. 1 and Municipal Kindergarten No. 3 in Ustka

This sub-activity includes the replacement of internal lighting and installation of photovoltaic systems in two educational facilities in Ustka:

- Primary School No. 1,

- Municipal Kindergarten No. 3.

Planned works include:

- Installation of 929 energy-efficient LED luminaires,

- Implementation of automatic lighting control systems,

- Optimisation of lighting operating hours,

- Division of space into lighting zones adapted to their function,

- Installation of photovoltaic systems with a total capacity of 90 kWp.

The effect of these activities will be a reduction in electricity consumption, leading to lower operating costs and reduced CO₂ emissions, thereby improving environmental quality.

Activity 2: Development of green-blue infrastructure and environmental education for residents

Four sub-activities are planned under this activity, covering the expansion of green areas in the city and environmental education for residents.

Sub-activity 2.1 Greening of Słupsk – adaptation of urban space to climate change

Planned tasks include:

- Greening of Wojska Polskiego Street in Słupsk

- De-sealing of surfaces and increase of permeable area,

- Planting of greenery, including an irrigation system,

- Installation of steel arches combined with small architecture elements.

- Development of the area around the "Leśna Oaza" Social Welfare Home and the Community Self-Help Centre in Słupsk

- Creation of rain gardens and flower beds,

- Creation of green walls and 3D murals,

- Installation of insect houses.

The created rain gardens and greenery will enable effective stormwater management, improve air quality, enhance the aesthetics of the surroundings and contribute to increasing the living comfort of residents and those who spend time there daily.

- Maintenance of valuable natural resources in the city:

- Care of old trees (pruning damaged branches, removing mistletoe, etc.),

- Establishment of new green spaces and green areas,

- Supplementation of existing vegetation.

These activities will contribute to improving the city's microclimate, increasing biodiversity and adapting Słupsk to climate change.

Sub-activity 2.2 Grants for a green Słupsk

This sub-activity includes a competition to select a non-governmental organisation which, using the granted funding, will cooperate with housing communities and cooperatives in greening courtyards, creating rain gardens and planting greenery. Additionally, this organisation will carry out educational activities on climate change and urban adaptation to its effects, raising residents' environmental awareness.

Sub-activity 2.3 Environmental education for residents and upgrading the competencies of local government employees in environmental protection

To increase residents' environmental awareness, the following is planned:

- Equipping all educational facilities in Słupsk with internal 5-fraction waste segregation containers,

- Installation of educational plaques in schools on segregation and recycling principles,

- Installation of educational boards in public spaces,

- Industry-specific training for employees of the City Office and subordinate units in: designing and implementing investments with respect for greenery, tree protection during construction works, and implementation of green-blue infrastructure as an element of city adaptation to climate change.

These activities aim to shape pro-environmental attitudes, promote local nature and raise the competencies of local government employees, which will translate into better quality of implemented investments.

Sub-activity 2.4 Development of green urban areas and environmental education for residents of Ustka

This sub-activity includes:

- Inventory of green areas to assess species composition and vegetation quality, and development of a map of green spaces in the city,

- Creation of community gardens – shared spaces where residents can grow plants, integrate and participate in educational events,

- Tree planting in cooperation with residents and educational institutions,

- Organisation of environmental education activities in schools and kindergartens,

- Introduction of mobile greenery in places lacking space for traditional plantings,

- Implementation of community programmes "Adopt a Tree" and "Adopt a Green Area",

- Creation of green corridors and roadside strips, taking into account diverse plant species.

These activities will contribute to improving environmental quality, increasing biodiversity and social integration through active resident involvement in the development of green areas.

Thanks to these initiatives, Słupsk and Ustka will become more ecological, resident-friendly and better adapted to climate challenges.

Activity 3: Improving road safety and the clarity of Tempo 30 zones

This activity includes three key tasks that will contribute to comprehensive road safety improvement in Słupsk.

Task 1. Modernisation and expansion of the traffic light system in the city centre and other critical locations of the city's transport network

- Reconstruction of traffic lights at the Kopernika-Kilińskiego-Grodzkiej-Sienkiewicza intersection:

- Surface repair and correction of intersection geometry,

- Relocation of pedestrian crossings and bicycle crossings,

- Installation of a textured pavement marking system,

- Installation of traffic signals and detection cameras,

- Execution of vertical and thick-layer horizontal marking.

- Construction of traffic lights at the Zaborowska/Witosa/Korfantego intersection, including:

- Installation of traffic signals and detection cameras,

- Renewal and supplementation of vertical and thick-layer horizontal marking.

Task 2. Improving safety at pedestrian crossings

Crossing modernisation will include the installation of elements improving pedestrian visibility and safety.

- Crossing at Hubalczyków Street (intersection with Górna and Szafranka Streets)

  - Installation of illuminators,

  - Execution of vertical and thick-layer horizontal marking,

  - Replacement of safety devices.

- Crossing at Sportowa Street (intersection with Kaszubska Street)

  - Installation of illuminators,

  - Vertical and thick-layer horizontal marking,

  - Installation of a textured pavement marking system.

- Crossing at Lutosławskiego Street (intersection with Moniuszki Street)

  - Installation of illuminators,

  - Vertical and thick-layer horizontal marking,

  - Use of textured pavement marking system.

- Crossings at Wolności and Wileńska Streets (intersection with Niemcewicza Street)

  - Installation of illuminators,

  - Reconstruction of the junction from Wolności Street to Wileńska Street and modernisation of the pavement,

  - Execution of vertical and thick-layer horizontal marking,

  - Use of textured pavement marking system,

  - Replacement of road safety devices.

Task 3. Improving the clarity of Tempo 30 zones through the use of thick-layer pictograms on selected roadways and execution of existing thick-layer horizontal marking at selected pedestrian crossings in Słupsk

This sub-activity includes:

- Supplementing speed limit zone signage by placing B-43 "speed limit zone" signs on the roadway along the axis of traffic lanes in the following locations:

  - City centre,

  - Łady – Cybulskiego, Szafranka and Aluchny – Emelianow Streets,

  - The Przylesie and Podgrodzie areas.

- Execution of thick-layer horizontal marking at the following pedestrian crossings:

  - Poznańska Street,

  - Gdańska Street,

  - Kaszubska Street,

  - Bohaterów Westerplatte/Kozietulskiego Street,

  - Sobieskiego Street,

  - 3-go Maja Avenue,

  - Wiatraczna Street,

  - Kościuszki Street.

Activity 4: Increasing residents' sense of security

Four sub-activities are planned for implementation under this activity:

Sub-activity 4.1 Safe school environment – modernisation of security systems and network infrastructure in Słupsk educational facilities

To improve the safety of persons in educational facilities in Słupsk, the following is planned:

- Modernisation and expansion of the video monitoring system,

- Modernisation and expansion of the WiFi network.

It is planned to enable external camera preview at the Crisis Management Centre in Słupsk. The modernised camera points will be vandal-resistant and feature 8Mpix quality. The modernisation of the WiFi access point network aims to improve transmission parameters for devices supporting electronic grade books in schools.

Sub-activity 4.2 Safe school environment – educational and preventive activities in Słupsk educational facilities together with the purchase of teaching materials

A selected non-governmental organisation will plan and implement the following activities:

- Support for children, youth, teachers and parents – activities aimed at counteracting threats resulting from, among others, rapid civilisational progress. These will be workshops and educational meetings,

- Purchase of teaching materials – these materials will be used to conduct educational and preventive activities in schools,

- Continuation of preventive programmes – the programmes will cover various topics, from safe road to school to juvenile criminal liability.

Sub-activity 4.3 Safe city, safe citizen – development of city monitoring and support for municipal services in Słupsk

The scope of this sub-activity includes the following tasks:

Task 1. Construction and expansion of public space monitoring

- Expansion of the video monitoring system in urban spaces in new locations:

  - Park of Culture and Recreation,

  - Area of reservoirs at Zaborowska, Legionów Polskich and Dywizjonu 303 Streets,

  - Witkacy Park,

  - Jordan Park at Zygmunta Augusta Street.

- Modernisation of existing camera points and expansion of the video monitoring system:

  - Modernisation of the server room at the Municipal Infrastructure Management Board,

  - Expansion of the Municipal Police operator station,

  - Additional equipment for the Monitoring and Crisis Management Centre.

- Installation of fibre optics connecting the Municipal Police Headquarters with the Monitoring and Crisis Management Centre.

Task 2. Strengthening the activities of the Municipal Police and Crisis Management Department of the Słupsk City Office

- Purchase of vehicles for the Municipal Police – 2 electric passenger cars and 2 VAN-type vehicles, marked as police cars, equipped with audible and visual signalling devices,

- Expansion of the alarm siren system – delivery and installation of new electronic sirens capable of generating alarm signals as well as broadcasting voice messages and playing pre-recorded audio,

- Increasing the competencies of municipal police officers – self-defence course and training in intervention techniques.

Sub-activity 4.4 Safe city, safe citizen – educational and preventive activities related to public security

A selected non-governmental organisation will plan and implement an educational campaign addressed to residents, covering:

- Security in a broad sense,

- Counteracting vandalism,

- Responding to crisis situations – both those caused by natural factors and by human actions,

- Methods of response in the event of crisis situations.

Activity 5: Preparation of an economic promotion offer for the City of Słupsk and support for entrepreneurship

Three sub-activities are planned for implementation under this activity:

Sub-activity 5.1 Development and implementation of a promotional campaign for newly equipped investment zone areas and creation of Słupsk's economic brand

This sub-activity includes an information and promotional campaign aimed at increasing the investment attractiveness of the City of Słupsk. Activities will include:

- Promotion of newly equipped investment zone areas:

  - A campaign promoting 170 hectares of new investment areas for which the City received funding from the Government Strategic Investment Programme "Polish Deal".

- Creation of Słupsk's economic brand:

  - Development of a coherent investment offer that highlights the city's economic and investment assets.

- Economic promotion of the City:

  - Development of a campaign promoting Słupsk's economic assets.

- Commissioning of an entrepreneurship promotion campaign:

  - Publication of articles in domestic and foreign trade press,

  - Production of informational TV spots,

  - Creation of informational folders, advertising materials and investment offers,

  - Promotion on the City's website and social media,

  - Organisation of economic events, including 2 editions of entrepreneurship competitions/galas. Participants will include entrepreneurs, business environment institutions and Municipal Functional Area local governments. Economic entities from the SME sector whose activities/products/services are characterised by innovation, creativity and originality will be selected. They will represent the economy of Słupsk and the region.

Sub-activity 5.2 Strengthening resident entrepreneurship

This sub-activity aims to develop entrepreneurship among Słupsk residents, including support for:

- Individuals,

- Local craftspeople,

- Artisans,

- Representatives of vanishing professions,

- Small entrepreneurs,

- Social cooperatives,

- Non-governmental organisations (NGOs).

As part of this sub-activity, it is planned to provide free access to 30 commercial stalls purchased under this project. These stalls can be used for sales purposes. They will be located in the strict city centre, near the Old Market Square.

Sub-activity 5.3 Development and implementation of a Communication Plan with residents and investors, and development of local government employee competencies

This sub-activity covers two main areas:

- Development and implementation of a Communication Plan with residents and investors.

The following is planned under this activity:

- Preparation of the Communication Plan:

  - An internal document developed in cooperation with external experts.

  - The Plan assumes the use of modern communication tools, including social media.

- Advisory support:

  - One-year advisory support from an external agency to help implement activities developed in the Communication Plan.

  - Incubation of 3 communication specialists in the City Office from among Town Hall and subordinate unit employees.

- Development of an Internal City Ambassador Programme:

  - This programme will be part of the Communication Plan.

- Organisation of quarterly meetings "Słupsk without secrets":

  - The meetings will be an opportunity for residents to stay informed about implemented investments.

  - Residents will learn, among other things:

    - What the City Strategy is and how to read it,

    - What local development plans are,

    - How the city budget is created,

    - What the investment preparation process looks like,

    - How the city obtains external funding.

- Development of local government employee competencies.

Planned training will cover various areas:

- Creating business offers and investor services,

- Language training,

- Public speaking,

- Artificial intelligence and modern technologies,

- Communication and dialogue management:

  - Building relationships with entrepreneurs, NGOs and residents.

  - Effective communication between the office, authorities, administration and residents.

Activity 6: Improving the functioning of support systems for socially excluded persons

The following is planned under this activity:

- Renovation and furnishing of 37 premises constituting the municipal housing stock of the City of Słupsk.

- Comprehensive support for persons at risk of social exclusion.

The scope of the activity includes:

- Carrying out renovations and furnishing of vacant premises constituting the municipal housing stock, which will be converted into residential units, including training flats. These units will be intended for social groups such as:

  - Persons experiencing domestic violence,

  - Persons leaving foster care,

  - Persons with disabilities,

  - Participants of the Social Integration Centre,

  - Persons for whom solving housing problems is crucial to overcoming a life crisis.

Renovations and modernisations of flats will be carried out based on developed technical documentation. Renovations will include:

- Construction works:

  - Replacement of wall coverings,

  - Replacement of partition walls,

  - Replacement of floor layers (including thermal insulation),

  - Replacement of internal door joinery and staircases,

  - Installation of new window and door joinery and staircases,

  - Painting of walls and ceilings.

- Sanitary works:

  - Replacement of internal water and sewage installations within the premises,

  - Replacement of sanitary fittings and equipment,

  - Replacement of sewage risers.

- Installation of an electric boiler and central heating system with radiators.

- Electrical works.

- Furnishing of flats with furniture:

  - Beds, wardrobes, tables, chairs, etc.

- Specialist support for excluded persons

Persons referred to newly created residential and training units will receive individual support from an assistant. The assistant will be responsible for:

- Monitoring the process of persons becoming independent,

- Support in dealing with official matters,

- Assistance in finding employment,

- Teaching rational budget management,

- Social activation.

Support will be tailored to individual needs to help persons return to socio-professional activity and overcome life crises.

- Development of social welfare staff competencies

The activity also includes:

- Training and competency development for social welfare staff,

- Education for persons at risk of social exclusion.

Complementary Activity:

Improving the safety of key public spaces through the reconstruction of Murarska, Zamenhofa and Jedności Narodowej Streets in Słupsk

This activity involves the reconstruction of the surface of selected sections of Murarska, Zamenhofa and Jedności Narodowej Streets in Słupsk. The reconstruction also includes pavements, parking spaces and the construction of raised intersections aimed at:

- Traffic calming,

- Increasing safety,

- Improving mobility comfort.

The scope of works includes:

- Reconstruction of the surface of Murarska, Zamenhofa and Jedności Narodowej Streets over a total length of 380 m,

- Reconstruction of pavements within the investment area, to be made of stone slabs,

- Reconstruction of parking spaces along Zamenhofa Street,

- Construction of raised intersections,

- Installation of warning tiles before pedestrian crossings and at suggested crossing points,

- Construction of road lighting along the entire length of the reconstructed streets,

- Dismantling of existing road lighting managed by Energa Oświetlenie Sp. z o.o.,

- Construction of a technological duct,

- Construction of a stormwater drainage network,

- Design of green space development, including planting of trees, shrubs and perennials,

- Design of small architecture elements such as benches, waste bins, bicycle racks and trellises for climbing plants.